Phase 8: CI/CD & Delivery

Automated Build Pipelines & AWS S3 Artifact Delivery

Version 1.0  •  March 2026  •  Novatech

# 1. Executive Summary

This document outlines the implementation plan for Phase 8 of the TOAST Platform project. The phase delivers automated CI/CD pipelines for reproducible builds and AWS S3 artifact delivery as specified in the binding technical commitments.

Phase 8 Domain Automated build pipelines deployed and artifacts uploaded to AWS S3. This phase delivers the continuous integration and deployment infrastructure. In Scope: GitHub Actions workflows, build automation, artifact management, S3 delivery Out of Scope: Production deployment, MSI installers, App Store submissions

# 2. Current State Analysis

## 2.1 Existing Reusable Assets

| Asset | Current State | Status |
| --- | --- | --- |
| Android Build | android-build.yml exists with Gradle, keystore, artifact upload | ✓ Exists |
| iOS Build | ios-build.yml exists with Fastlane, TestFlight, profiles | ✓ Exists |
| Backend .NET | Multiple .csproj files exist, no .sln aggregation | ⚠ Needs Work |
| Web Build | Next.js project exists, no CI workflow | ✗ Missing |
| AWS S3 Upload | Credentials available, no automated upload workflow | ✗ Missing |

## 2.2 Identified Gaps

- Package Manager Mismatch: Project uses pnpm (per CLAUDE.md) but workflows reference yarn.lock cache paths

- Missing .sln File: Backend has individual .csproj files but no solution file for unified build

- No S3 Upload Automation: Authoritative delivery channel (s3://inirestaurant/Novatech/) has no CI integration

- No Web Build Pipeline: Next.js customer/admin portal lacks automated build workflow

- Version Tracking: Android versionCode=1, versionName="1.0" - needs automated versioning strategy

# 3. Implementation Plan

## 3.1 Workflow Architecture

The CI/CD system will consist of four primary workflows, all triggering S3 uploads on successful builds:

| Workflow | Triggers | Artifacts | S3 Path |
| --- | --- | --- | --- |
| android-build.yml | push main, tags, workflow_dispatch | APK (debug + release) | /builds/android/ |
| ios-build.yml | push main, tags, workflow_dispatch | IPA + dSYM | /builds/ios/ |
| web-build.yml | push main, tags, workflow_dispatch | Next.js static export | /builds/web/ |
| backend-build.yml | push main, tags, workflow_dispatch | .NET publish output | /builds/backend/ |

## 3.2 S3 Delivery Structure

Authoritative Bucket: s3://inirestaurant/Novatech/  (Region: us-east-1)

s3://inirestaurant/Novatech/

├── builds/

│   ├── android/

│   │   ├── toast-v1.0.0-build42.apk

│   │   └── latest.apk (symlink)

│   ├── ios/

│   │   ├── toast-v1.0.0-build42.ipa

│   │   └── latest.ipa (symlink)

│   ├── web/

│   │   └── web-v1.0.0-build42.zip

│   └── backend/

│       └── backend-v1.0.0-build42.zip

├── M2_Mobile_App/           (milestone archives)

├── M3_Web_Admin/

├── M4_Backend_Service/

└── Documentation/

# 4. Detailed Implementation

## 4.1 Fix Package Manager Consistency

Problem: Workflows use yarn cache but project uses pnpm

Solution: Update all workflows to use pnpm with proper caching

# In workflow yaml files:
- uses: pnpm/action-setup@v2
  with:
    version: 8
- uses: actions/setup-node@v4
  with:
    node-version: '18'
    cache: 'pnpm'

## 4.2 Create Backend Solution File

Problem: No .sln file for unified backend build

Solution: Create TOASTIntegration.sln aggregating all projects

dotnet new sln -n TOASTIntegration
dotnet sln add src/IntegrationService.API
dotnet sln add src/IntegrationService.Core
dotnet sln add src/IntegrationService.Infrastructure
dotnet sln add tests/IntegrationService.Tests

## 4.3 S3 Upload Reusable Workflow

Create a reusable workflow that all build pipelines can call:

# .github/workflows/s3-upload.yml
name: Upload to S3
on:
  workflow_call:
    inputs:
      artifact-path:
        required: true
        type: string
      s3-destination:
        required: true
        type: string
    secrets:
      AWS_ACCESS_KEY_ID:
        required: true
      AWS_SECRET_ACCESS_KEY:
        required: true
jobs:
  upload:
    runs-on: ubuntu-latest
    steps:
      - uses: aws-actions/configure-aws-credentials@v4
        with:
          aws-access-key-id: ${{ secrets.AWS_ACCESS_KEY_ID }}
          aws-secret-access-key: ${{ secrets.AWS_SECRET_ACCESS_KEY }}
          aws-region: us-east-1
      - run: aws s3 cp ${{ inputs.artifact-path }} ${{ inputs.s3-destination }}

## 4.4 Version Management Strategy

Implement semantic versioning with build numbers:

- Version Format: v{MAJOR}.{MINOR}.{PATCH}-build{BUILD_NUMBER}

- Android versionCode: Auto-increment using GitHub run number

- iOS CFBundleVersion: Synced with GitHub run number

# 5. Implementation Checklist

- Fix pnpm/yarn inconsistency in android-build.yml

- Fix pnpm/yarn inconsistency in ios-build.yml

- Create TOASTIntegration.sln for backend

- Create web-build.yml for Next.js

- Create backend-build.yml for .NET

- Create s3-upload.yml reusable workflow

- Add AWS credentials to GitHub Secrets

- Integrate S3 upload into all build workflows

- Implement version auto-increment

- Test full pipeline with push to main

- Verify artifacts appear in S3 bucket

- Document workflow dispatch (manual trigger) process

# 6. Required GitHub Secrets

| Secret Name | Purpose |
| --- | --- |
| AWS_ACCESS_KEY_ID | S3 bucket access (from CREDENTIALS_REFERENCE.md) |
| AWS_SECRET_ACCESS_KEY | S3 bucket access (from CREDENTIALS_REFERENCE.md) |
| ANDROID_KEYSTORE_BASE64 | Android release signing (existing) |
| KEYSTORE_PASSWORD | Android keystore password (existing) |
| IOS_P12_CERTIFICATE_BASE64 | iOS distribution certificate (existing) |
| IOS_PROVISIONING_PROFILE | iOS provisioning profile (existing) |

# 7. Acceptance Criteria

Phase 8 is complete when:

- Push to main branch triggers automated builds for all platforms

- Build artifacts are automatically uploaded to s3://inirestaurant/Novatech/builds/

- Manual workflow_dispatch triggers work for on-demand builds

- Version numbers auto-increment on each build

- All builds are reproducible (same commit = same artifact)

- Artifact naming follows convention: {platform}-v{VERSION}-build{NUMBER}.{ext}

TOAST Platform • IMIDUS Technologies • Novatech 2026